RESEARCHER`S WEEKLY PROGRESS REPORTS

AMA COMPUTER COLLEGE-MALOLOS

ECE 201:DESIGN PROJECT 2 WEEKLY PROGRESS REPORT

| PROJECT TITLE: | Automated Library Management System using Barcode and RFID |
| --- | --- |

| PROPENENTS: | Melvin Dela Cruz Carlo Dominic De Guzman John Philip Tuazon Joash Christian Liwanag |
| --- | --- |

| Date Submitted | October 12 2018 |
| --- | --- |
| Period Covering | October 9 2018 TO October 12 2018 |
| Over-all Project Status (%) | 5% |

| Status | Milestone Description |
| --- | --- |
|  | CANVASSING THE PRICE OF MATERIALS NEEDED |
|  | IN OUR DEVICE AND GATHER SOME INFORMATION |
|  | FOR THE MATERIALS THAT WE WILL BE USING IN |
|  | OUR PROTOTYPE |

Highlight Progress